## Slide 1
Software Development Life Cycle (SDLC) Phases and Models
Understanding the Lifecycle and Comparing Models
Presenter's Name: Shubham Singh
Date: 07/06/2024

## Slide 2
Introduction to SDLC
Definition:
SDLC is a structured process for developing software applications, consisting of a series of defined phases.
Purpose:
Ensure the delivery of high-quality software that meets or exceeds customer expectations.
Provide a framework for planning, creating, testing, and deploying software.

## Slide 3
SDLC Phases
Planning
Define project scope and objectives.
Conduct feasibility study and risk analysis.
Develop project plan and schedule.
Requirements Analysis
Gather and analyze user requirements.
Document functional and non-functional requirements.
Create requirement specification documents.
Design
Design system architecture and components.
Create detailed design documents.
Plan for system interfaces, databases, and user interfaces.
Implementation (Coding)
Convert design documents into executable code.
Develop software components and modules.
Follow coding standards and guidelines.

## Slide 4
SDLC Phases
Testing
Conduct various levels of testing (unit, integration, system, acceptance)
Identify and fix defects
Ensure the software meets requirements and is bug-free
Deployment
Release the software to production
Conduct user training and documentation
Monitor system performance and user feedback
Maintenance
Provide ongoing support and bug fixes
Implement enhancements and updates
Ensure software continues to meet user needs

## Slide 5
SDLC Models
Waterfall Model:
Sequential design process.
Each phase must be completed before the next begins.
Simple and easy to manage.
V-Model (Validation and Verification):
Extension of the Waterfall model.
Testing phase is parallel to development phase.
Emphasizes verification and validation.
Iterative Model:
Develops software in small, incremental cycles.
Allows for partial implementation and early feedback.
Reduces risks and improves product quality.
Spiral Model:
Combines iterative development with risk assessment.
Each iteration involves planning, risk analysis, engineering, and evaluation.
Suitable for complex and high-risk projects.
Agile Model:
Emphasizes iterative and incremental development.
Promotes collaboration, flexibility, and customer feedback.
Popular methodologies: Scrum, Kanban, XP.

## Slide 6
Comparison of SDLC Model
Model
Waterfall
V-model
Iterative
Spiral
Agile
Pros
simple, easy to manage, clear stages
emphasizes testing, easy to manage
early detection of issues, user feedback
risk management, flexibility
high flexibility, customer centric
Cons
inflexible, late testing, difficult to
accomodate changes.
similar cons to waterfall, less flexibility
require more resources
complex, expensive, require expertise
high collaboration, less predictability

## Slide 7
Choosing the Right Model
Project Size and Complexity:
Waterfall for small, simple projects.
Agile or Iterative for large, complex projects.
Requirements Stability:
Waterfall or V-Model for stable requirements.
Agile for dynamic, evolving requirements.
Risk Management:
Spiral for projects with significant risks.
Agile for projects needing rapid iterations and feedback.
Team and Stakeholder Involvement:
Agile for high collaboration and active stakeholder engagement.
Waterfall for minimal stakeholder involvement.

## Slide 8
Thank you